## Slide 1: REEV Project High-level Alignment

## Slide 2
Scope
Out of Scope
Out of Scope
* Potentially, Call Center would support low-rank CVS in future.

## Slide 3: Approach for Project – Trade Activity Enhancement
Operation
System
AS-IS
TO-BE
No change
To be changed / implemented
AS-IS
Global Solution
REEV / FF1
Interdependency
Simple and Integrated UI
for FE Activity
Reporting, incl. Master Data Management
Fit Analysis
Refer
Understand AS-IS operation and System Flow
Prepare TO-BE operation flow and reporting format (flexibility per KPI)
Fit analysis between TO-BE operation and Global solution during workshop
Align project timeline including Go/No-Go decision after workshop, based on fit analysis and its business impact

## Slide 4: Trade Activity High-level Plan (as of 2024)
Plan
Action
Analysis
Set Call Plan combining B2C GT/GS activities
Recommend route plan including transportation time and prioritization (e.g. google map navi)
Adjustable depending on conditions (e.g. working hours, break-time)
NBA
Dynamic Contents for negotiation per NBA
Trade Visit Check-in and result input
Recommend planogram based on AS-IS facing
In-Store stock counting
Power BI Reporting filtered by
  Per Outlet
  Per day (daily trend)
Show NBA (which activity is recommended)

## Slide 5: Project Organization
Project Lead
Ota
Sub Project Lead
Operation
Nasu
IT
Yuki
Sub Project Lead
Reporting
Danny
OC IT
Local IT
Honda, So, Haruka
FSF
Moo, Chiba
FIN
Hanae, Gao
CI&A
Sobitha
CP – Perf. Mgt
Hirane
CP – FSF
Fujioka
CCD
(from 2026)
Steering Committee
Joel, Marco/Jon, Stephane,
Kei, Tamao
Linked to DPaaS
JP24P3A-0115 |
OC / RHQ Business Partners
PMO

## Slide 6: Timeline
 | 2025 |  |  |  |  |  |  |  | 2026 |  |  |  |  |  |  | 
 | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug
Japan Internal Kick Off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
AS-IS vs TO-BE (High-Level Operation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fit Analysis Workshop with OC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Go/No-Go Decision based on workshop |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Business Case Scope of OC or Local + High-level BRD Prioritization BRD in detail Biz Design Solution Design Resource Allocation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2026 OB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DISD / 650 / IT CAPEX |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Change Mgt Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Global Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Local Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UAT / Sanity Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Go-Live |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
AiS Decommission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DPaaS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
From AiS
From REEV