## Slide 1: High-level WBS
WORKSTREAM | Q2 2025 |  | Q3 2025 |  |  | Q4 2025
 | MAY | JUN | JUL | AUG | SEP | OCT
Project |  |  |  |  |  | 
IO: Commercial Operation |  |  |  |  |  | 
IT |  |  |  |  |  | 
CONTROL |  |  |  |  |  | 
JP25P3A-0016 | IMS (Inventory Management System) delivery 2025
Lesson Learned
Due Diligence
PGCM
LAUNCH
L1
L2
L3
Design &
Assessment
DEV
UAT
DEV
UAT
REQ #1,#2
REQ #5
REQ #3, #4
JUN-23
MAY-26
JUL-25
SEP-17
OCT-27
JUN-30
SEP-17
G3

## Slide 2: High-level WBS
WORKSTREAM | Q2 2025 |  | Q3 2025 |  |  | Q4 2025 |  | 
 | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEV
Project |  |  |  |  |  |  |  | 
CO |  |  |  |  |  |  |  | 
IT |  |  |  |  |  |  |  | 
DG |  |  |  |  |  |  |  | 
MKT |  |  |  |  |  |  |  | 
CONT |  |  |  |  |  |  |  | 
JP25P3A-0016 | IMS (Inventory Management System) delivery 2025
Due Diligence
PGCM
LAUNCH
L1
Design &
Assessment
REQ #1,#2
REQ #5
REQ #3, #4
JUN-23
MAY-26
JUL-25
SEP-17
OCT-27
JUN-30
SEP-17
G3
L
Lesson Learned